## Slide 1: CPSC 5100
24 October – The Product Vision

## Slide 2: Product vision
Understanding the business requirements

## Slide 3: What? Business Requirements
The set of information that, in aggregate, describes a need that leads to one or more projects to deliver a solution and the desired ultimate business outcomes.
These are made up of
  Business opportunities
  Business objectives
  Success metrics
  …and a vision statement

## Slide 4: Why? Business Requirements
A statement of the scope greatly improves discussions
The provide a reference for making decisions about things
They set context for, and enable measurement of, the benefits
Oh, and they should be drafted before other requirements

## Slide 5: Product vision and scope
The product vision ensures that we all know where we are hoping to go eventually.
The product scope ensures that we are all talking about the same thing for the current iteration.

## Slide 6: Product vision and scope
Product Vision
Project Scope Release 1.0
Project Scope Release 1.1
Project Scope Release 2.0
Project Scope Release n
Time

## Slide 7: Business requirements might conflict
The kiosk developers
Generate revenue by leasing or selling the kiosk to the retailer
Sell consumables to customers through the kiosk
Attract retailers to the brand
Make a wide variety of products of services available
The retailers
Maximize revenue from the available floor space
Attract new customers to the store
Increase sales to existing customers
Increase profit margins
Little kiosk maintenance required
The customer
Broad selection of products or services available
Find desired products quickly
Spend less time purchasing
Easy-to-understand purchasing process

## Slide 8: The vision and scope document
Collects the business requirements in a single place
May be accompanied by a Market Requirements Document
Usually owned by a project sponsor
This document is all about the why

## Slide 9: A possible template – sections
The Business Requirements
The Overall Scope and Limitations
The Business Context

## Slide 10: A possible template – Business requirements
Background
Business opportunity
Business objectives
Success metrics
Vision statement
Business risks
Assumptions and dependencies

## Slide 11: A possible template – Scope
Major features
Scope of initial release
Scope of subsequence releases
Limitations and exclusions

## Slide 12: A possible template – Context
Stakeholder profiles
Project priorities
Deployment considerations

## Slide 13: Vision statement
For [ target customer ]
Who [ statement of the need or opportunity ]
The [ product name ]
Is [ product category ]
That [ major capabilities, key benefit, compelling reason to use or buy ]
Unlike [ primary competitive alternative, current system, model ]
Our product [ statement of primary differentiation and advantage ]
Notes: For scientists who need to request containers of chemicals, the Chemical Tracking System is an information system that will provide a single point of access to the chemical stockroom and to vendors. The system will store the location of every chemical contain within the company, the quantity of material remaining in it, and the complete history of each container’s locations and usage. This system will save the company 25 percent on chemical costs in the first year of use by allowing the company to full exploit chemicals that are already available within the company, dispose of fewer partially used or expired containers, and use a standard chemical purchasing process. Unlike the current manual ordering process, our product will generate all reports required to comply with federal and state government regulations that require the reporting of chemical usage, storage, and disposal.

## Slide 14: An example
For scientists who need to request containers of chemicals, the Chemical Tracking System is an information system that will provide a single point of access to the chemical stockroom and to vendors. The system will store the location of every chemical contain within the company, the quantity of material remaining in it, and the complete history of each container’s locations and usage. This system will save the company 25 percent on chemical costs in the first year of use by allowing the company to full exploit chemicals that are already available within the company, dispose of fewer partially used or expired containers, and use a standard chemical purchasing process. Unlike the current manual ordering process, our product will generate all reports required to comply with federal and state government regulations that require the reporting of chemical usage, storage, and disposal.

## Slide 15
We blue-skied the requirements too much

## Slide 16: Stakeholder profiles
The major value or benefit the stakeholder will receive
  Improved productivity, reduced rework and waste, cost savings, streamlined business processes, automation of manual tasks, ability to perform new tasks, better compliance with standards and regulations, improved usability
Their likely attitudes toward the product
Major features and characteristics of interest
Any known constraints the must be accommodated

## Slide 17: Project priorities
Five dimensions
  Features, quality, schedule, cost, and staff / resources
The categories
  Constraint – a limiting factor in which the team must operate
  Driver – A significant success factor with limited flexibility for adjustment
  Degree of freedom – A factor the team can adjust and balance

## Slide 18: Suppose…
Marketing suddenly demands that you release one month early
Do you
  Defer some requirements to a later release?
  Shorten the planned testing cycle?
  Demand overtime from your staff and / or augment staff?
  Shift resources from other projects?

## Slide 19: For next week
Mid-term on Monday
  All lecture materials are fair game
  All reading assignments are fair game
  Things we’ve talked about in class… also fair game