## Slide 1: CPSC 5100
17 Oct – Scaling at the program level

## Slide 2: Recap – the team level
Teams are empowered to self-organize around the problem
Teams are typically self-managed (or there’s a lighter touch)
They work from their local backlog
In theory they have control of their destiny

## Slide 3: Leffingwell’s model

## Slide 4: The objectives change
This is about maintaining the vision and roadmap
At this level we worry about release management
Overall, integration-level quality management becomes a concern
Along with release comes deployment
The resources necessary to meet the objectives are handled here
Impediments outside team control are managed here

## Slide 5: Comparing feature and component teams
What do we mean by component teams?
But wait, aren’t feature teams better?
Is it even possible to separate these approaches?
Strive for doing the thing that works for your organization
And, always keep location in mind

## Slide 6: Shared services – the system team
This team handles
  System-level testing and quality
  The shared definition of the overall architecture
  Shared, specialized skills and knowledge best leveraged across teams
  Sometimes, not always, CI/CD lives here
  This team might own deployment, infrastructure, and everything else

## Slide 7: Getting it out the door – release management
These are the business-level product owners
This includes Sales, Marketing, and Customer Support
Higher-level (in the org) managers are part of this team
Anything shared in terms of infrastructure
Integration with other systems bring other stakeholders
Final QA sign-off of quality, performance, and general goodness
All those technical people (architects, the CTO, etc.)

## Slide 8: The scrum of scrums
Once a week (or other timeframe) these people meet and ask…
  Do the teams still understand the mission?
  Does the organization understand what’s being built?
  What’s the overall status of the release to customers?
  Is there anything blocking progress and anything we need to do about it?
  Are we going to hit our { quality, resource, scope } definition?
  Are we even on the right path at this point?
  What’s the overall roadmap look like

## Slide 9: Product owner peer – product management
These people look like product owners, but at scale
They own the end-to-end solution
That means everything that a customer might see

## Slide 10: What happens at this level
The stakeholders here own the overall program vision
They also own the program-wide feature set
And, they put those features on the program backlog
This is where integration-level acceptance tests happen
In general, non-functional requirements are handled here
And, those non-functional requirements become global constraints
Which means more acceptance tests

## Slide 11: For next Monday
Leffingwell chapter 11
Leffingwell chapter 14
Read readings/agile_ba_flow.pdf